|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Task Name | Duration | Start | Finish | Predecessors |
| 1 | Planning | 30 days | 5/3/2022 | 4/4/2022 |  |
| 2 | Dependencies and Constrains | 4 days | 5/3/2022 | 9/3/2022 |  |
| 3 | System request | 5 days | 5/3/2022 | 10/3/2022 |  |
| 4 | technical feasibility | 5days | 10/3/2022 | 15/3/2022 |  |
| 5 | economic feasibility | 15 days | 15/3/2022 | 30/3/2022 |  |
| 6 | organizational feasibility | 5 days | 30/3/2022 | 4/4/2022 |  |