**Tasks Info Cards**

|  |  |
| --- | --- |
|  | Information |
| Planning | Name of the Task |
| 5 March 2022 | Start Date |
| 31 March 2022 | Completion Date |
| Project Sponsor | Person assigned to the task |
| The deliverable for project management is a *project plan* that describes how the project team will go about developing the system. | Deliverables |
| Complete | Completion Status |
| High | Priority |

1- Planning Task

2- Analysis Task

|  |  |
| --- | --- |
|  | **Information** |
| Analysis | Name of the Task |
| 1 April 2022 | Start Date |
| 15 April 2022 | Completion Date |
| Kholoud Farouk | Person assigned to the task |
| Provides an avenue for solutions in the system through the various tasks involved in doing the analysis | Deliverables |
| Open | Completion Status |
| High | Priority |

3- Design Task

|  |  |
| --- | --- |
|  | Information |
| Design | Name of the Task |
| 18 April 2022 | Start Date |
| 23 May 2022 | Completion Date |
| Doaa Sayed | Person assigned to the task |
| The application design is easy to use, clear, comfortable, and in line with the brand's identity. | Deliverables |
| Open | Completion Status |
| High | Priority |

4- Implementation Task

|  |  |
| --- | --- |
|  | Information |
| Implementation | Name of the Task |
| 18 April 2022 | Start Date |
| 23 May 2022 | Completion Date |
| Doaa Mohammed | Person assigned to the task |
| Making Prototype to can publish and get feedback about it | Deliverables |
| Open | Completion Status |
| High | Priority |

5- Feedback about Prototype Task

|  |  |
| --- | --- |
|  | Information |
| Collecting feedback | Name of the Task |
| 24 May 2022 | Start Date |
| 26 May 2022 | Completion Date |
| Julia Atef | Person assigned to the task |
| Ensure the quality of the product before it goes out to users and see if it contains any problems or errors. | Deliverables |
| Open | Completion Status |
| Medium | Priority |

6- Maintenance and Repair Task

|  |  |
| --- | --- |
|  | Information |
| Maintenance and Repair | Name of the Task |
| 24 May 2022 | Start Date |
| 26 May 2022 | Completion Date |
| Doaa Mohamed | Person assigned to the task |
| Obtaining a product that is free of products that were in the testing phase. | Deliverables |
| Open | Completion Status |
| Medium | Priority |

7- Deals and Contracts Task

|  |  |
| --- | --- |
|  | Information |
| Deals & Contracts | Name of the Task |
| 27 May 2022 | Start Date |
| 20 June 2022 | Completion Date |
| Habiba Ahmed | Person assigned to the task |
| Improve service | Deliverables |
| Open | Completion Status |
| High | Priority |